Week 1: Foundation & Data Plumbing

This week is about setting up the backend so the UI has a real database to talk to.

- Day 1: Infrastructure & Schema: Scaffold a Next.js App Router project and deploy it to Vercel. Set up Supabase (PostgreSQL) and build the core tables based on the schema document: agencies, clients, projects, creatives, creative_versions, copy_versions, and comments.

- Day 2: Multi-Tenancy & Security: Implement Row-Level Security (RLS) in PostgreSQL. Ensure every query filters by agency_id. Set up authentication for agency team members and client contacts.

- Day 3: Storage & Uploads: Configure AWS S3 or Supabase Storage for assets. Implement file upload logic (JPG, PNG, WebP, MP4, MOV) with UUID-based keys and 500MB limits for video.

- Day 4: Component Extraction: Port the existing HTML/CSS prototype into reusable React components. Extract the AppShell, navigation rail, and the standard table layouts.

- Day 5: Dashboard & Project Views: Wire up the React frontend to fetch and display the Agency Dashboard, Client Workspace, and Project views (handling both "Scheduled" and "Continuous" delivery modes).

Week 2: The Core Review Engine

This week brings the creatives to life, focusing on the split versioning and platform mockups.

- Day 6-7: Platform Previews: Build the UI components that render the creative and copy together inside realistic platform frames (Instagram, LinkedIn, Facebook, YouTube).

- Day 8-9: Split Versioning & Briefing: Implement the independent versioning logic for creative assets (V1,V2) and copy variants. Build the "New Brief" form capturing concept, WIIFM approach notes, and text-on-image slides.

- Day 10: Format Directions: Integrate the 41 format records (e.g., ig_feed, li_doc) as reference data to govern character limits and line counts in the UI.

- Day 11-12: The Commenting System: Build the threaded comment panel. Implement the UI and database logic to support general comments, public/private toggles, and the "suggested edit" flow for copy.

Week 3: Handoff, Approvals & Polish

This week connects the agency to the client without requiring the client to jump through hoops.

- Day 13-14: Annotations: Implement the visual annotation tools. Build the logic for dropping x/ycoordinate pins on images, drawing region boxes, and selecting text ranges for highlights.

- Day 15-16: Shared Client Review Link: Build the password-protected, tokenized magic links. Ensure the client view uses the exact same data but hides internal agency notes, private comments, and draft stages.

- Day 17-18: Status & Approvals: Wire up the formal workflow buttons: Request Revision, Reject, and Approve. Ensure an approval locks the creative version in the database.

- Day 19-21: Knowledge Base MVP & Testing: Build the skeleton for the Client Knowledge folder (Tone of Voice, Target Audience, Protected Terms). Conduct end-to-end testing of the upload-to-approval loop.